Press Release

14 May 2009

Construction of FILADELFIE Is at the Ground Level

It has been one year since the construction of the new seventeen-storey building of FILADELFIE got underway at BB Centrum in Prague 4 – Michle. Upon completion in summer 2010, it is bound to rank among the most important modern administrative buildings in Prague as well as dominating the multipurpose BB Centrum complex. Its six basement storeys were completed at the beginning of May and, as a result, the building has been at the ground level.

The construction of FILADELFIE is making great progress. Its construction pit has been filled up with a monolithic structure consisting of six basement storeys which were completed as planned on 4 May 2009. At the same time, the work on the vertical features of the aboveground structure began. The highest point of FILADELFIE will be reached by the end of October.

The FILADELFIE project, with 30,000 square metres of offices complete with 4,500 square metres of retail area, is being developed by PASSERINVEST GROUP, a.s. It is already the twelfth building to be created in the BB Centrum complex. The general contractor is PSJ, a.s., the architectural design has been created by the DaM architectural studio.

“The construction of FILADELFIE is even more important, considering that the year 2010 will not see many new office spaces in the Czech Republic. In view of this, FILADELFIE will rank among only a few buildings that are specifically for office use due to be completed in this year,” says Radim Passer, Chairman of the Board, PASSERINVEST GROUP, a.s.

Building FILADELFIE has been under construction since May 2008. It is located among Želetavská, U Pomníku and U Michelské školy streets, in the vicinity of the existing buildings B, C and E. It will be a new addition to the highly functional, yet architecturally compelling group of buildings which, being designed in an aesthetically attractive combination, form the harmonious whole of the BB Centrum complex. Moreover, Building FILADELFIE will have a shopping arcade, with a supermarket complete with a chemist and a restaurant, to further extend the astonishing variety of services available at BB Centrum.

The carefully designed concept of the complex also includes a large park which is planned near FILADELFIE, complete with a water feature, secluded spots suitable for relaxation or amenities for having an active rest. Another place for relaxation will be available on the roof terrace of FILADELFIE itself, boasting a spectacular view. Like the other BB Centrum buildings, FILADELFIE will achieve the highest safety standards: state-of-the-art fire protection systems, 24-hour surveillance and a central reception service, turnstiles and separate lifts for basements and aboveground storeys. The underground parking facility will have almost 1,000 parking places, used mainly by the tenants and, partially, by the public.

- BB Centrum

The BB Centrum complex is a new urban locality in Prague 4 – Michle whose construction began in 1996. BB Centrum presently consists of 11 buildings with a total area of 150,000 square metres. The project will include a great number of new services (a supermarket complete with a chemist and a restaurant), two large parks and a Christian community centre along with a nursery school. The costs have totalled CZK 9.0 billion as of today, being estimated at CZK 15.0 billion on completion of the entire BB Centrum. www.bbcentrum.cz.

- PASSERINVEST GROUP

PASSERINVEST GROUP is a Czech development company, which has been operating on the Czech market for over fifteen years. Established by Radim Passer in 1991, the company has gained a wealth of experience in the field of construction of residential, office and commercial buildings and complexes. The name of PASSERINVEST GROUP, as an investor and developer, has been closely associated with the success of the multipurpose BB Centrum in Prague – 4 Michle since the mid 1990s. With this project, which is one of the largest and most successful in the Czech Republic, PASSERINVEST GROUP ranks among the leading developers on the Czech property market, acquiring a fine international reputation. www.passerinvest.cz.

- More information and contact:

Ing. Hana Gottwaldová

PASSERINVEST GROUP, a. s.

Marketing Manager

hana.gottwaldova@passerinvest.cz

Tel: + 420 221 582 111